EXTEDO | a cormeo brand

eMAS Test Strategy & Validation Guide

Test matrix, controlled scenarios, acceptance criteria, and evidence expectations

| Project | eMAS - eCTD Migration Assessment Script |
| --- | --- |
| Document Version | Version 2.0 |
| Confluence Traceability ID | 1386873065 |
| Status | Draft for internal peer review |
| Generated Date | 10 July 2026 |
| Document Control | Prepared for EXTEDO eCTDmanager migration assessment design |

# Document Control

| Purpose | Defines how to test eMAS scripts and documentation coverage using controlled folder structures, workbooks, edge cases, and acceptance criteria. |
| --- | --- |
| Audience | Pre-sales, technical consultants, migration team, project management, validation stakeholders, and PowerShell developers. |
| Important Positioning | eMAS is a professional, read-only, script-based assessment approach. It is not a migration execution tool, not an AI-based system, and not a replacement for regulatory or customer validation. |
| Branding | EXTEDO ¦ a cormeo brand |
| Traceability | Confluence ID 1386873065 |

## Revision History

| Version | Date | Change Summary | Owner |
| --- | --- | --- | --- |
| 1.0 | Earlier draft | Initial prompt and pre-sales script design baseline. | Project team |
| 2.0 | 10 July 2026 | Consolidated documentation pack covering mapping-driven design, RAG folder validation, dossier classification, effort drivers, report specifications, development guide, testing, and user guidance. | Project team |

# 1. Test Objectives

Confirm each script is read-only.

Confirm all required workbooks and logs are generated.

Confirm mapping-driven classification and RAG status work across expected scenarios.

Confirm reports are phase-specific and do not overstate readiness, validation, or acceptance.

Confirm post-migration reconciliation uses all three required inputs.

Confirm large and imperfect repositories do not crash the scripts.

# 2. Test Levels

| Level | Purpose | Evidence |
| --- | --- | --- |
| Unit | Validate individual functions such as path scanning, mapping loading, classification, RAG, and scoring. | Function test logs and expected object outputs. |
| Integration | Validate script execution with mapping workbook, folder samples, and XLSX output. | Generated workbook, log, and comparison checklist. |
| Scenario | Validate complete migration scenario behavior. | Scenario test evidence pack. |
| Regression | Validate changes do not break existing scenarios. | Pass/fail matrix and versioned logs. |
| User Acceptance | Validate report usefulness for consultants and reviewers. | Peer review comments and sign-off checklist. |

# 3. Core Scenario Matrix

| ID | Scenario | Input Data | Expected Result |
| --- | --- | --- | --- |
| T-SQL-001 | SQL to SQL sizing | DatabaseInfo + archive root. | Pre-sales report shows database/archive sizing; dossier details Not Assessed unless export root provided. |
| T-ACC-001 | Access to SQL sizing | Access database info + archive root. | Pre-sales report highlights Access conversion consideration and size. |
| T-EXT-001 | External dossier migration Green | Valid eCTD-like export with sequence, index.xml, index-md5.txt, m1-m5. | Dossier status Green and classification confidence High/Medium depending evidence. |
| T-EXT-002 | External dossier migration Amber | Recognized eCTD structure missing checksum or regional XML. | Dossier status Amber and customer clarification/warning generated. |
| T-EXT-003 | External dossier migration Red | No sequence folders or missing index.xml. | Dossier status Red and high-priority finding. |
| T-HYB-001 | Hybrid migration | Database/archive information + dossier export root. | Combined sizing and dossier-level complexity. |
| T-UNK-001 | Unknown repository | Unclear folder naming and missing required indicators. | Unknown classification, low confidence, clarification items. |

# 4. Folder Structure Test Cases

| Case | Folder Pattern | Expected RAG | Expected Finding |
| --- | --- | --- | --- |
| FS-001 | ProductA\0000\index.xml + index-md5.txt + m1-m5 | Green | Recognized complete structure. |
| FS-002 | ProductA\0000\index.xml + m1-m5 but no index-md5.txt | Amber | Checksum missing or not found. |
| FS-003 | ProductA with no numeric sequence folder | Red | No valid sequence folder found. |
| FS-004 | ProductA\0000 without index.xml | Red | Backbone XML missing. |
| FS-005 | ProductA\0000 with unknown folder under m3 | Amber | Unknown or non-standard folder requires review. |
| FS-006 | Valid sequence with inaccessible subfolder | Amber or Red depending mapping rule | Access warning captured. |

# 5. Post-Migration Reconciliation Test Cases

| Case | Baseline | Import Report Detail | Post Import Verification | Expected Result |
| --- | --- | --- | --- | --- |
| PM-001 | Dossier and sequence expected. | OK import completed. | Dossier and sequence present. | Reconciled. |
| PM-002 | Dossier expected. | Warning messages present. | Dossier present. | Review Required unless warnings accepted. |
| PM-003 | Sequence expected. | No import evidence. | Sequence missing. | Not Reconciled. |
| PM-004 | Dossier excluded with accepted exception. | No import evidence. | Not present. | Reconciled with Accepted Exceptions. |
| PM-005 | No baseline item. | Import observed. | Extra dossier present. | Review Required or Not Reconciled based on severity. |

# 6. Negative and Edge Case Tests

Missing mapping workbook.

Mapping workbook with duplicate RuleId.

Missing required input sheet in MigrationSummary.xlsx.

Post Import Verification contains DossierDirecotry column exactly as template.

Very long paths.

Zero-byte files.

Unreadable XML.

Inaccessible folder.

Very large file counts.

Empty export root.

Duplicate dossier names.

Duplicate sequence names.

Accepted exception CSV with missing columns.

# 7. Acceptance Criteria

| Area | Acceptance Criteria |
| --- | --- |
| Safety | No source data modified, deleted, renamed, moved, imported, or corrected. |
| Dependency | Runs without Excel installed and without external PowerShell modules. |
| Workbook | Workbook opens without repair prompt and contains all required sheets. |
| Logging | Timestamped log contains parameters, warnings, final summary, and duration. |
| Mapping | Classification and RAG statuses align with mapping workbook rules. |
| Reports | Phase-specific wording and output purpose are respected. |
| Post-migration | Baseline, Import Report Detail, and Post Import Verification are all used. |
| Overstatement | No report claims formal validation, migration completion, or customer acceptance. |

# 8. Test Evidence Package

Test case ID and description.

Script version and mapping workbook version.

Command executed.

Input folder or workbook sample ID.

Generated workbook.

Generated log file.

Expected vs actual result.

Defects or observations.

Reviewer and review date.

# 9. Peer Review Checklist

Are all scenarios covered by test data?

Do Green/Amber/Red findings match mapping rules?

Are customer clarifications useful and not excessive?

Are effort drivers understandable to sales and project management?

Does post-migration verification avoid overclaiming validation?

Can a consultant explain every workbook value to a customer?